**COMP 496: Senior Projects Meeting Date: 3/13/25**

**Stack Underflow MEETING REPORT**

**[Week 7 , Team Meeting 6]**

**Member’s Present: Jolisa Fields, Maya Swan, Dana Brunson, Laila Donaldson, Nicolas Harris**

**AGENDA ITEMS**

Discuss the next steps for our app

Assign the next parts for our Sprint

Brainstorm ideas to implement AR Framework

Brainstorm which mental wellness exercise will be included in the AR

Discuss Project Charter

Discuss Project Poster Competition

Assign roles for Project Charter

**ACCOMPLISHMENTS (since last meeting)**

Spoke with Project advisor (Dr.Tony Gwyn)

Frontend has been finished

The majority of the backend is finished

**DECISIONS MADE (clearly enumerate):**

Established roles and tasks for next Sprint

We will be researching which platform to use to implement the AR

Established sections that each will work on in the Project Charter

Established a date to combine our front-end and backend

**NEXT STEPS (include target dates):**  
Submit Project Charter 3/25

Combine Frontend and Backend 3/25

Develop AR Framework (4/1)

Finish up core features of app(3/25)