**COMP 496: Senior Projects Meeting Date: 3/20/25**

**Stack Underflow MEETING REPORT**

**[Week 8 , Team Meeting 7]**

**Member’s Present: Jolisa Fields, Maya Swan, Dana Brunson, Laila Donaldson, Nicolas Harris**

**AGENDA ITEMS**

Discuss ideas to implement AR Framework

Discuss which mental wellness exercise will be included in the AR

Discuss Project Charter progress

Discuss Project Poster Competition

Split up the work for the Project Poster

Identify the location we will use to get access to begin building our AR

**ACCOMPLISHMENTS (since last meeting)**

Spoke with Project advisor (Dr.Tony Gwyn) about Mid Stage demo and project pacing

Frontend and Backend has been combined

Project Charter is near completion

Researched possible platforms to begin building our AR

Identified that our exercise for our AR will be a breathing exercise and maybe more activities if time permits

**DECISIONS MADE (clearly enumerate):**

Established roles and tasks for next Sprint

We will be using Unity to begin building our AR

Established sections that each will work on in the Project Poster

Established a date to have our Project Poster finished by (4/16)

Established a location to begin building our AR (MERIC)

**NEXT STEPS (include target dates):**  
Submit Project Charter 3/25

Reach out to advisor to get permission to work in labs in (MERIC) (3/30)

Develop AR Framework (4/1)

Begin designing a theme/logo 3/29

Begin working on Architectural Design Specification (3/26)

Finish ADS (4/8)