**COMP 496: Senior Projects Meeting Date: 4/15/25**

**Stack Underflow MEETING REPORT**

**[Week 11 , Team Meeting 10]**

**Members Present: Jolisa Fields, Maya Swan, Dana Brunson, Laila Donaldson, Nicolas Harris**

**AGENDA ITEMS**

Discuss combining different app components

Discuss AR progress

Discuss DDS

Discuss Practice time for Project Poster

Project Tasks status update

**ACCOMPLISHMENTS (since last meeting)**

Poster has been completed

ADS has been submitted

Met with our Project advisor

AR exercise progress

**DECISIONS MADE (clearly enumerate):**

Decided where we will meet to test our project

Decided how to split up remaining items of the semester

Scheduled time to practice our Poster Presentation

Split up DDS tasks

Set deadlines for remaining project tasks

**NEXT STEPS (include target dates):**

Finish and upload remaining AR exercises 4/22

Cleaning up and fine tuning bugs in each pages 4/22

Finish DDS 4/24

Email Dr.Bryant for lab access 4/18

Begin working on user manuals and tutorials 4/17

Attend and present at Project Poster Competition 4/22