**COMP 496: Senior Projects Meeting Date: 4/22/25**

**Stack Underflow MEETING REPORT**

**[Week 12 , Team Meeting 11]**

**Members Present: Jolisa Fields, Maya Swan, Dana Brunson, Laila Donaldson, Nicolas Harris**

**AGENDA ITEMS**

Discuss poster competition logistics

Discuss tasks we need to wrap up the semester

Discuss time to practice our final presentation

Arrange a time to pick up VR headset from Professor Gwyn

Discuss how to split up STP document

**ACCOMPLISHMENTS (since last meeting)**

Combined front end and backend with no errors

Presented at Senior Design Expo

Met with Professor Gwyn to discuss the remaining items left for the project

NLP model created with no errors

**DECISIONS MADE (clearly enumerate):**

Decided where we will meet to test our project

Decided how to split up the remaining items of the semester

Split up STP tasks

Set deadlines for remaining project tasks

**NEXT STEPS (include target dates):**

Use VR headset to test out AR exercises 5/1

Add AR exercise section to main page 5/1

Integrate NLP into our journal entry page 4/27

Work on STP 5/1

Continue working on user manuals and tutorials 5/1

Prepare for the final presentation 5/1